## Slide 1
CORROSION PROTECTION PRIVATE LIMITED
Inbound Process Automation
Store, Inventory & Procurement | Comprehensive Understanding Document
Prepared By
|
TransExcel Consulting and Webteam Private Limited
Prepared For
|
Corrosion Protection Private Limited (CPPL)
Date
|
24th February 2026
Document Type
|
Pre-Sales | Business Understanding Document
Version
|
1.0 - Draft for Review
Confidential | Pre-Sales Document

## Slide 2
Executive Summary
Context
This document captures the comprehensive understanding of Corrosion Protection Private Limited's (CPPL) current operational challenges and the proposed inbound automation solution discussed during the discovery meeting with Webteam Private Limited.
Proposed Approach
CPPL currently relies heavily on Tally for financial transactions but lacks a dedicated system to manage store operations, material inward/outward, scrap tracking, and procurement workflows. The proposed solution addresses these gaps through a purpose-built inbound automation system that integrates with their existing cutting machine software and Tally, providing end-to-end visibility from material procurement to scrap reuse.

## Slide 3
About Corrosion Protection Private Limited (CPPL)
Company Overview
CPPL is engaged in corrosion protection and related manufacturing/fabrication activities. Their operations involve procurement of raw materials, production processes (including cutting operations), inventory management, and dispatch of finished goods.
Raw Material
Procurement
Sourcing materials from vendors, raising purchase orders, managing deliveries and receipts.
Production &
Cutting Operations
Manufacturing processes including precision cutting operations with dedicated cutting machine software.
Inventory &
Dispatch
Managing store inventory, tracking scrap/offcuts, and dispatching finished goods to customers.

## Slide 4
Current Technology Landscape
System / Tool | Current Usage
Tally ERP | Accounting, GST, basic inventory (ledger-based)
Cutting Machine Software | Generates cutting piece data / job sheets
Manual Registers / Excel | Store inward-outward tracking, procurement records
Phone / WhatsApp | Internal approvals, purchase requests

## Slide 5
Key Departments / Stakeholders Involved
Store / Warehouse Team
Receiving, issuing, scrap management
Procurement / Purchase Team
Vendor management, PO creation
Production Team
Material consumption, cutting operations
Finance / Accounts Team
Tally entries, vendor payments
Management
Reporting, approvals, cost control

## Slide 6
Current Pain Points & Challenges
Inventory / Store Management
No real-time visibility of current stock levels - management depends on manual registers or verbal updates.
Inward entries are done manually with no digital audit trail.
Material issuance to production lacks proper tracking - over-issuing or under-issuing happens.
Scrap and offcut material generated from cutting processes is not systematically tracked.
Reusable material (scrap/offcuts) is often wasted or lost because it is not recorded in any system.
Duplicate or redundant stock entries in Tally due to manual data entry errors.

## Slide 7
Current Pain Points & Challenges
Procurement Process
Purchase requests are raised in tally ( No Connection with any other tool).
No centralized Purchase Order (PO) management - vendor communication is unstructured.
Difficulty in comparing quotes from multiple vendors.
No visibility into open POs, pending deliveries, or short supplies.
GRN (Goods Receipt Note) matching with PO is manual and error-prone.

## Slide 8
Current Pain Points & Challenges
Cutting Machine Integration
The cutting machine generates output data (piece counts, dimensions, material consumed) but this data is siloed within the machine's own software.
No automatic update to inventory when material is consumed by the cutting machine.
Offcuts / scrap generated during cutting is not automatically recorded for reuse tracking.

## Slide 9
Current Pain Points & Challenges
Quality Management & Traceability
The operations are conducted with a quality as a target outcome. However, the quality measurements are either not recorded or even if recorded it is paper based and filed physically making it difficult to trace it later
There is no consolidated view of quality status of the organization. The trend analysis is not possible. No data-based efforts are directed for quality improvements
Most of customers want traceability, batch management for tracing back to the origin process for quality defects detected at fields or usage level. Such documents are now physically managed and filed physically. Hence recalling the process aspects later is extremely difficult
Many customers, particularly from defense industry and EU regions need Quality & ESG certifications as proof of compliance to their dictated standards. Without any such online availability of certification of process, products and other compliance needs it becomes difficult to get customer orders

## Slide 10
Current Pain Points & Challenges
Plant Maintenance and Plant Uptime Management
The machines undergo breakdown impacting the production. However, there is no control on frequency of break down, the repair time needed, cost of repair
Without any data on machine and its health , organization is not capable of taking decision on continuing with the equipment or replacing it. It needs the data as mentioned in above point
There is no disciplined approach to preventive maintenance. The periodic time-based maintenance is needed for a good health of the equipment. Currently it is done on personalized approach without any system-based schedule, and check sheets. Hence organization falls mostly into breakdown maintenance process
The spares are planned in ad hoc manner , mostly falling short of availability at the time of repair; thereby needing more waiting time and increasing the time to repair very high cascading to delayed delivery situations

## Slide 11
Proposed Solution Overview
The Proposal
TransExcel Consulting along with Webteam propose a dedicated Inbound Automation System covering Store Management, Inventory Tracking, Procurement Management, and Scrap/Reusable Material Tracking.
Integration Scope
The system will feature bidirectional integration to Tally and read/import integration from the existing cutting machine software. This enables end-to-end visibility from material procurement to scrap reuse, replacing manual registers and WhatsApp-based workflows with a structured, auditable digital process.

## Slide 12
Solution Architecture (High Level)
Module | Core Functionality
Material Inward (GRN) | Digital goods receipt, PO matching, inspection
Inventory Management | Real-time stock ledger, item master, location-wise stock
Scrap / Offcut Tracking | Auto-capture from cutting machine, reuse queue, valuation
Material Issuance | Issue against production order / job, digital gate pass
Procurement Management | PR - PO - GRN workflow, vendor master, approval matrix
Cutting Machine Integration | Import job data, auto-deduct material, record offcuts
Production and Quality Management | BoM, Semifinished and Finished Items, Work Center, Cost center, Routing , Stage wise production confirmation & Input Consumption via BoM, Quality Data capturing, Rejection Capturing, Rejection stock Accounting
Plant Maintenance | Equipment Number creation, Location Number Creation, Equipment and location matching, Equipment shifting, Equipment Break Down Maintenance management, Preventive Maintenance Management, Maintenance cost tracking, Equipment BoM, Equipment spares procurement, stocking and issue to maintenance order, labour allocation
Reports & Dashboard | Real-time stock, procurement status, scrap utilization, cost

## Slide 13
Process Architecture (High Level)
Material Master in the system
PO Creation
GRN
Export “PO & GRN data” to Tally (Download from system & upload to Tally daily )
Issue to Project
Cut items , Scrap & off-cut design data from External system to tally via download & upload
BoM , Cost Centre, Work Centre, Equipment, Functional Location , Routing in system
Stage wise production, WIP, Rejection accounting , QA process in system
Finished Good accounting in system
Finished Good Sale in the system for inventory accounting
Export to Tally for invoicing in Tally (Download from system & upload to Tally daily )
Vendor Master, Tax master and other master data in the system
PR Creation & approval
Production of cut items, scrap and off cut data in the system as inventory

## Slide 14
Detailed Module Breakdown
Unique Item Code Creation Module
This module enables to create an item code that uniquely defines a material and deduplicates it.
Key Features:
The software features takes in put at multiple hierarchical levels.
It distinguishes service vs goods.
At goods level it distinguishes RM from SFG from FG
Within each of above drilled down categories it further defines the class and characteristics there within the class. For example, in RM category it can take Steel with a grade as Clas and within the class it will take various compositions as characteristics that define the material uniquely and theses are publicly available specifications
The algorithm prevents any duplication of material irrespective of the sourcing.
It is typically alpha numeric and bound by a specified number of characters / digits so as to intelligently define and gets perceived for its identity and uniqueness
The description part is different for understanding the material better

## Slide 15
Detailed Module Breakdown
Material Inward & GRN Module
This module digitalizes the entire goods receipt process from vendor delivery to store acceptance.
Key Features:
Receive materials against open Purchase Orders with auto-matching.
QC / Inspection checklist before acceptance into inventory.
Partial delivery handling - track pending quantities.
Multi-document support: Challan, Invoice, E-way Bill capture.
Auto-update of inventory upon GRN confirmation.
Download data from New system and upload to tally for financial treatment

## Slide 16
Detailed Module Breakdown
Inventory Management Module
A real-time, accurate ledger of all materials in the store.
Key Features:
Item master with category, unit of measure, HSN code, minimum stock level.
Bin / location-wise storage tracking within the store.
Real-time stock balance with inward, outward, and adjustment history.
Low stock alerts and reorder point notifications.
Batch / heat number tracking for metals and corrosion materials.
Stock aging reports to identify slow-moving or dead inventory.
Physical stock audit support with variance capture.

## Slide 17
Detailed Module Breakdown
Scrap & Reusable Material Tracking
A critical module: currently scrap and offcuts from the cutting machine are not tracked, resulting in potential material waste and financial leakage.
Key Features:
Automatic scrap creation entry from cutting machine job data import.
Categories scrap: Reusable Offcut, Saleable Scrap, Disposable Waste.
Assign a calculated or estimated value to each scrap category.
Reuse queue: Before a new PO is raised, the system checks if reusable offcuts can fulfil the requirement.
Scrap issue to job - track utilization of reused material.
Scrap disposal / sale entry with financial impact.
Dashboard showing total scrap generated vs. reused vs. sold vs. disposed.

## Slide 18
Detailed Module Breakdown
Material Outward / Issuance Module
Tracks every material movement out of the store to production or external parties.
Key Features:
Issue material against Job Order / Production Order / Department request.
Material Requisition Slip (MRS) digital workflow with approvals.
Return material to store entry (excess material returned from production).
Digital Gate Pass generation for material leaving premises.
Outward entries auto-updated in Tally inventory.

## Slide 19
Detailed Module Breakdown
Procurement Management Module
Brings structure and visibility to the entire purchase cycle.
Key Features:
Purchase Requisition (PR) raised digitally by store or production.
Approval workflow for PRs based on value and category.
Request for Quotation (RFQ) sent to multiple vendors; comparative chart.
Purchase Order (PO) creation with terms, delivery date, and quantity.
PO status tracking: Open, Partially Received, Completed, Cancelled.
Vendor master with performance history, credit terms, and contact details.
PO auto-linked to GRN for three-way matching: PO - GRN - Invoice.

## Slide 20
Detailed Module Breakdown
Cutting Machine Integration
Integration with the existing cutting machine software to eliminate manual data entry between production and store.
Key Features:
Import job data from cutting machine software (CSV / API / database access - to be assessed).
Map job output to: Material consumed (auto-deduct from inventory), Finished pieces (update production records), Offcuts / Scrap generated (auto-create scrap entry).
One-click sync or scheduled automatic import.
Exception handling for data mismatches with manual override.

## Slide 21
Detailed Module Breakdown
Production and Quality Management Module
Brings visibility to quality status at every level from inbound to outbound to field performance
Key Features:
It allows recording of sample inspection data at Inbound. Whether it confirms as per the certified quality certificate accompanying the batch
It allows batch management for traceability
It allows to record defects which are standardised and updated
It allows to record quality parameters as measured
It enables sample inspection in inter stage operations for certification purposes
It allows to record quality parameters and defects at various w.i.p. processes; operation stage wise. For this software gives master data creation of shops, process routings and stage wise recording of production with quality data.
The Materials and labors will be consumed against all maintenance orders. BoM will govern the consumption at every production stage
It allows stock management as per the status of goods, in inspection, accepted or rejected at all defined production stages
It also allows to record rejection defects for customer return cases

## Slide 22
Detailed Module Breakdown
Plant maintenance Module
Tracks every critical equipment and its current health conditions in terms of breakdowns, and maintenance
Key Features:
Software allows to uniquely define every equipment, category wise and type wise and specification wise
Equipment coding follows a defined method of creating the code in a given structure
Equipment locations are also defined in the system as location codes, uniquely defined through a defined methodology
Each equipment will have equipment BoM to define all critical materials (spares ) that go into it
The spares are categorized into A B C categories
The spares are planned in advance for storing. Some high value materials are planned to be procured on need basis
The frequency of time based maintenance can be defined in the system in the frequencies of daily, weekly, monthly, quarterly and yearly categories
The check sheets will be available in the system for adherence to the required practice
The spares and labors will be consumed against all maintenance orders

## Slide 23
Detailed Module Breakdown
Reports & Dashboard
Operational Reports
Real-time Stock Register
Pending POs and Deliveries
Scrap Generated vs. Reused vs. Disposed
Material Consumption per Job / Project
GRN Tracking Report
Slow-Moving / Dead Stock Report
Management Dashboard
Live Inventory Value
Procurement Spend vs. Budget
Scrap Recovery Value (Month-wise)
Vendor Performance Summary
Critical Stock Alerts

## Slide 24
End-to-End Process Flow
Inbound Process Flow (Proposed)
Step | Process
1 | Purchase Requisition raised digitally by Store / Production
2 | PR approved by authorized person (configurable approval matrix)
3 | RFQ sent to vendors; comparative quotes evaluated
4 | Purchase Order issued to selected vendor
5 | Vendor delivers material; Store team creates GRN in system
6 | QC inspection completed; GRN confirmed
7 | Inventory updated in real-time with new stock

## Slide 25
End-to-End Process Flow
Scrap / Offcut Process Flow
Step | Process
1 | Cutting job executed; cutting machine software records output
2 | System imports cutting job data (material used, pieces, offcuts)
3 | Inventory auto-deducted for material consumed
4 | Offcuts / scrap automatically created in scrap register
5 | Scrap classified: Reusable / Saleable / Disposable
6 | Before new purchase: System checks reusable scrap availability
7 | Scrap issued to job OR disposed / sold with financial entry.

## Slide 26
End-to-End Process Flow
Production and Quality management Flow
Step | Process
1 | Inbound invoice will be attached to a sample inspection lot
2 | Against sample inspection lot, the quality characteristics of each part will be recorded for a sample of 5 parts
3 | In case of rejection , 100% inspection will be done and rejections will be recorded
4 | Rejected parts will be moved to rejection stores after GRN of the invoice
5 | The production order will be created for a batch with each order attached to a intermediate production stage in the routing ( previously defined )
6 | System provided production order completion with quantity produced, quantity rejected with rejection details. BoM will be attached to the production order for consumption of materials. Routing will enable labour consumption
7 | Finished goods will be demarcated between accepted parts, rejected parts and parts under inspection
8 | All returned items will be in-warded with rejection accounting into that
9 | Provide various production and quality reports

## Slide 27
End-to-End Process Flow
Plant maintenance Process Flow
Step | Process
1 | Create Equipment number in the system
2 | Create Location number in the system
3 | Attach equipment to location
4 | Create Equipment BoM with spares (material code created earlier )
5 | Enable Breakdown Maintenance order and Preventive Maintenance order creation in the system
6 | Enable closure of orders with allocation of materials and labour
7 | Attach maintenance check sheet each type of preventive maintenance and provide transactions for fulfillment of that
8 | Provide various maintenance reports

## Slide 28
Expected Benefits
Area | Expected Benefit
Inventory Accuracy | Real-time stock data; eliminate manual register errors
Scrap Recovery | Track and reuse offcuts before procuring fresh material - cost savings
Procurement Efficiency | Structured PR-PO-GRN cycle; reduce maverick buying
Cost Visibility | Material cost per job / project becomes trackable
Compliance & Audit | Complete digital trail for every material movement
Management Reporting | Real-time dashboards replacing manual Excel reports
Vendor Management | Centralized vendor performance and PO tracking

## Slide 29
Assumptions & Prerequisites
1
CPPL will continue using Tally for accounting; the system will integrate but not replace Tally.
2
The cutting machine software has an export capability (CSV, Excel, or API) - technical assessment required.
3
Item master and vendor master data will be provided by CPPL for migration / setup.
4
Internet connectivity is available at CPPL's store and office for web-based access.
5
A dedicated point-of-contact from CPPL will be available for UAT (User Acceptance Testing).

## Slide 30
Stages
Pre-Engagement
1
Presentation on approach
2
Agreed SOW
3
Proposal from TransExcel & Web Team
4
Vendor Onboarding & NDA
5
PO release
6
Discovery
7
Design
Engagement Phases
8
Build
9
Test
10
UAT
11
Go Live
12
Hypercare
13
On Going Support (AMC)

## Slide 31
Timeline
Phase | Duration
Discovery | 3 Weeks
Design | 4 Weeks
Build | 6 Weeks
Test | 2 Weeks
UAT | 1 Week
Go Live | 1 Day
Hypercare | 1 Month
On Going Support (AMC) | Ongoing
Total Duration
16 Weeks
( 4 Months )

## Slide 32
Commercials
Infrastructure Cost ( On Boarding to Cloud; Inclusive of GST @18% )- Annual
 | Infrastructure Cost |  | 
 | LOG02 | Total | Frequency
 | Cloud Hosting & Infrastructure (Year 1) |  | 
 | Managed cloud server (AWS/Azure); SSL certificate; domain setup; daily automated backups; 99.5% uptime SLA; firewall & security patching; includes 50 GB storage and up to 50 concurrent users |  | 
I01 | ₹1,45,000 | ₹1,45,000 | Annual
Estimated; can vary up or down.
CPPL can directly source, set up will be done by Web Team

## Slide 33
Commercials
Infrastructure Setting up Cost ( On Boarding to Cloud; Inclusive of GST @18% ) – One Time
 | LOG03 | CMP01 | CMP02 | Total | Frequency
 | Software Licences & Third-Party Tools | Security & Compliance Setup | Disaster Recovery & BCP Setup |  | 
 | Reporting library licence; PDF generation tool; email/SMS notification gateway (up to 10,000 notifications/month); barcode/QR library; document management module licence | Role-based access control (RBAC) configuration; audit log enablement; data encryption at rest & in transit; VAPT (Vulnerability Assessment & Penetration Testing) — basic scan report | DR environment configuration; RTO/RPO definition; backup restoration drill; BCP documentation |  | 
I02 | ₹18,000 | ₹24,000 | ₹18,000 | ₹60,000 | One Time
Base level setting in Cloud by Web Team.

## Slide 34
Commercials
Module Costs ( Inclusive of GST @18% - One Tine)
Projects |  | Modules | Efforts in Days | Blended cost per day | Total Cost | Frequency
Phase I | M01 | Unique Item Code Creation | 8 | ₹3,500 | ₹28,000 | One Time
 | M02 | Material Inward& GRN | 10 | ₹3,500 | ₹35,000 | One Time
 | M03 | Inventory Management | 12 | ₹3,500 | ₹42,000 | One Time
 | M04 | Scrap & Reusable Material Tracking | 12 | ₹3,500 | ₹42,000 | One Time
 | M05 | Material Outward / Issuance | 15 | ₹3,500 | ₹52,500 | One Time
 | M06 | Procurement Management | 15 | ₹3,500 | ₹52,500 | One Time
 | M07 | Cutting Machine Integration | 20 | ₹4,000 | ₹80,000 | One Time
 | M10 | Reports & Dashboard | 8 | ₹3,500 | ₹28,000 | One Time
 |  | Sub Total | 100 |  | ₹3,60,000 | One Time
Phase II | M08 | Production & Quality Management | 8 | ₹4,000 | ₹32,000 | One Time
 | M09 | Plant Maintenance | 8 | ₹4,000 | ₹32,000 | One Time
 | M10 | Reports & Dashboard | 6 | ₹3,500 | ₹21,000 | One Time
 |  | Sub Total | 20 |  | ₹85,000 | One Time
 |  | Grand Total (Both Phases ) | 120 |  | ₹4,45,000 | One Time
Excluding Implementation, Governance & Training Cost; submitted separately, Project wise & Phase wise

## Slide 35
Commercials
Functional Implementation Costs ( Inclusive of GST @18%)
PROJECT PHASE-WISE CHARGES |  |  |  |  |  |  |  |  | 
20+10-Weeks, Phase I & Phase II Implementation Plan ¦ Discovery → Go Live → HypercareAMC |  |  |  |  |  |  |  |  | 
# | Phase Code | Phase | Phase 1 Duration | Phase 2 Duration | Deliverables / Activities | Cost (INR) Phase 1 | Cost (INR) Phase 2 | Total | Frequency
1 | PH01 | Discovery | 3 Weeks | 1.5 week | Stakeholder workshops; AS-IS process mapping; requirement gathering; gap analysis; data inventory assessment; integration feasibility study (Tally & cutting machine); final BRD sign-off | ₹60,000 | ₹30,000 | ₹90,000 | One Time
2 | PH02 | Design | 4 Weeks | 2 week | Solution architecture; UI/UX wireframes; database schema design; integration design; workflow & approval matrix configuration design; SRS document; sign-off on design | ₹40,000 | ₹20,000 | ₹60,000 | One Time
3 | PH03 | Build | 6 Weeks | 3 weeks | Module-by-module development (as per Sheet 2); unit testing; code review; API development for Tally & cutting machine; initial data migration scripts | Included in Module Costs |  |  | 
4 | PH04 | Testing (SIT) | 2 Weeks | 1 week | System Integration Testing; test case preparation & execution; defect logging & resolution; regression testing; performance testing | ₹15,000 | ₹7,500 | ₹22,500 | One Time
5 | PH05 | UAT | 1 Week | 1 week | UAT support with CPPL team; test scenario walkthroughs; defect triage; UAT sign-off documentation; training material preparation | ₹20,000 | ₹10,000 | ₹30,000 | One Time
6 | PH06 | Go Live | 1 Day | 1 day | Production environment setup; data migration final run; go-live cut-over; real-time support on day-1; post-go-live checklist | ₹20,000 | ₹20,000 | ₹40,000 | One Time
7 | PH07 | Hypercare | 1 Month | 15 days | Dedicated support post go-live; priority bug fixes (P1/P2/P3 SLA); weekly health-check calls; performance monitoring; end-user issue resolution | ₹40,000 | ₹20,000 | ₹60,000 | One Time
 |  | Sub Total | 16+4 weeks | 8+2 weeks |  | ₹1,95,000 | ₹1,07,500 | ₹3,02,500 | One Time

## Slide 36
Commercials
Governance Costs ( Inclusive of GST @18%)
 | Governance | Scope | Phase I | Phase II | Total Cost | Frequency
GOV01 | Project Management | Dedicated Project Manager for 24 weeks (16 weeks Ph1, 8 weeks Ph2 ); weekly status reports; risk register; steering committee meetings (bi-weekly); project plan maintenance; issue escalation matrix | ₹55,000 | ₹30,000 | ₹85,000 | One Time
GOV02 | Documentation Pack | Business Requirements Document (BRD); System Requirements Specification (SRS); Technical Design Document; API Integration Specification; User Manual & Admin Guide; Deployment Runbook | ₹17,500 | ₹8,500 | ₹26,000 | One Time
GOV03 | Change Management & Stakeholder Engagement | Change impact assessment; communication plan; stakeholder workshops; resistance management; adoption monitoring post go-live | ₹17,500 | ₹8,500 | ₹26,000 | One Time
GOV04 | Data Migration Support | Item master migration; vendor master migration; opening stock upload; data cleansing & validation; migration test runs (3 dry runs + final cutover) | ₹17,500 | ₹8,500 | ₹26,000 | One Time
GOV05 | Quality Assurance & Test Management | QA lead for test planning; test case repository; SIT/UAT coordination; defect life-cycle management; test summary report | ₹24,000 | ₹12,000 | ₹36,000 | One Time
 | Sub Total |  | ₹1,31,500 | ₹67,500 | ₹1,99,000 | One Time

## Slide 37
Commercials
Training Costs ( Inclusive of GST @18%)
 | Modules | Scope | Phase I | Phase II | Total Cost | Frequency
TRN01 | End-User Training | Role-based training for Store, Procurement, Production & Finance teams; training material (slides + user guides); 2-day on-site training programme; recorded video sessions for future onboarding | ₹12,000 | ₹6,000 | ₹18,000 | One Time
TRN02 | Admin & Super-User Training | System configuration training; master data management; user access control; report builder; troubleshooting basics; 1-day hands-on session | ₹12,000 | ₹6,000 | ₹18,000 | One Time
 | Sub Total |  | ₹24,000 | ₹12,000 | ₹36,000 | One Time

## Slide 38
Commercials
Travel Costs ( Inclusive of GST @18%)
 | Modules | Scope | Phase I | Phase II | Total Cost | Frequency
LOG01 | Travel & Accommodation | On-site visits for Discovery (2 visits × 2 persons), UAT (2 visits × 2 persons), Go Live (2 visit × 2 persons); economy travel; actuals billed with prior approval; capped at quoted amount | 80,000 | 80,000 | 1,60,000 | One Time
 | Sub Total |  | 80,000 | 80,000 | 1,60,000 | One Timw
Estimated
May vary up & down
CPPL may organize and bear the cost of actuals

## Slide 39
Commercials
AMC Costs ( Inclusive of GST @18%)
PROJECT PHASE-WISE CHARGES |  |  |  |  |  |  |  | 
16-Week Implementation Plan ¦ Discovery → Go Live → AMC |  |  |  |  |  |  |  | 
# | Phase Code | Phase | Phase 1 Duration | Phase 2 Duration | Deliverables / Activities | Cost (INR) Phase 1 | Cost (INR) Phase 2 | Total
1 | PH08 | AMC – Annual Maintenance Contract | Ongoing (Per Year) | Ongoing (Per Year) | Corrective & preventive maintenance; minor enhancements (up to 48 hrs/year); quarterly release updates; helpdesk support (business hours); SLA: P1 – 4 hrs, P2 – 8 hrs, P3 – 24 hrs response, | ₹1,38,690 | ₹48,960 | ₹1,87,650
 |  |  |  |  | 18% of Total Project Cost (per annum Ref: Commercial Summary Sheet |  |  | 

## Slide 40
COMMERCIAL SUMMARY — TOTAL COST OF OWNERSHIP
All amounts in INR | GST @ 18% | Valid until 25-Mar-2026
Component | Phase 1 | Phase 2 | Total
One Time |  |  | 
A- Cloud Setup Cost | ₹60,000 |  | ₹60,000
B – Module Development Costs | ₹3,60,000 | ₹85,000 | ₹4,45,000
C – Functional Implementation Charges | ₹1,95,000 | ₹1,07,500 | ₹3,02,500
D – Governance & QA Charges | ₹1,31,500 | ₹67,500 | ₹1,99,000
E – Training Charges | ₹24,000 | ₹12,000 | ₹36,000
GRAND TOTAL PROJECT COST (One-Time) | ₹7,70,500 | ₹2,72,000 | ₹10,42,500
Infrastructure Cost (1st Year) | ₹1,45,000 | - | ₹1,45,000
Travel Cost (One Time) | ₹80,000 | ₹80,000 | ₹1,60,000
First Year Cost | ₹9,95,500 | ₹3,52,000 | ₹13,47,500
Recurring Cost from 2nd Year |  |  | 
D – AMC (Annual Maintenance Contract) — Per Annum from 2nd Year onwards | ₹1,38,690 | ₹48,960 | ₹1,87,650
E- Cloud Cost Per annum from 2ndYear | ₹1,45,000 |  | ₹1,45,000
GRAND TOTAL AMC (including Infra ) from 2nd year | ₹2,83,690 | ₹48,960 | ₹3,32,650

## Slide 41
Seam Less Integration between System & Tally plus System & Cut Platform
Integration Cost
Will be explord and costed as Phase III later

## Slide 42
Next Steps
We look forward to partnering with CPPL on this transformation journey.

## Slide 43
Thank You
TransExcel Consulting and Webteam Private Limited
Prepared for Corrosion Protection Private Limited (CPPL)
24th February 2026